IMPLEMENTATION BRIEF

# Morphing Importance
Nested Sampling (MINS)

Agent implementation plan - Phases 1 and 2

| Project | Morphing Importance Nested Sampling |
| --- | --- |
| Purpose | Build a clean Python sampler package and validate a minimal Morph-based standard nested-sampling prototype |
| Current scope | Phase 1 and Phase 2 only |
| Decision gate | Stop after Phase 2 and wait for the project owner to test and approve continuation |

Primary instruction: Implement the smallest scientifically inspectable system. Keep statistical logic, Morph logic, diagnostics, plotting, persistence and package infrastructure in separate modules. Do not begin defensive Morph, advanced diagnostics, optimization or publication work until the project owner explicitly approves the next phase.

# 1. Mission and operating rules

The agent is building the foundation of MINS from existing experiments and algorithms supplied by the project owner. The first objective is not to create a feature-complete sampler. It is to obtain a small, readable and testable implementation whose statistical assumptions can be inspected before complexity is added.

## 1.1 Non-negotiable rules

Treat the project owner's mathematical algorithm and reference experiments as authoritative inputs. Preserve their behavior before refactoring or optimizing.

Never silently change the target distribution, weight formula, likelihood threshold rule, live-point update rule or Morph training set.

Keep a reference implementation or regression fixture that can be compared with the cleaned implementation.

Use log-space calculations for evidence and weights whenever products or exponentials can underflow or overflow.

Pass an explicit NumPy Generator through stochastic components. Do not rely on global random state.

Do not combine the sampler loop with plotting, file I/O, package metadata, Morph density internals or benchmark definitions.

Every phase must leave its own documentation, tests, change summary, known limitations and exact reproduction command.

Do not publish to PyPI, create a public release or start Phase 3 without explicit approval.

## 1.2 Statistical guardrail for Phase 2

Critical: Drawing from a density fitted to the live points and merely rejecting draws below the current likelihood threshold does not, by itself, guarantee samples from the likelihood-constrained prior. The agent must write down the actual target distribution and proposal density used by the supplied algorithm. If correctness depends on an importance correction, Metropolis-Hastings correction, transformed likelihood or other mechanism, that mechanism must be explicit in both code and documentation.

## 1.3 Inputs expected from the project owner

The central sampling algorithm or pseudocode.

The existing Morph approximation implementation and its exact sample/log-density interface.

Any working experimental notebooks or scripts to preserve as regression references.

At least one analytic or previously validated benchmark, including the expected log-evidence where known.

Preferred package distribution name if different from the import name `mins`.

Missing inputs should be represented by narrow adapters and clearly marked placeholders. They are not permission to redesign the algorithm.

# 2. Phased roadmap

| Phase | Objective | Exit condition | Status |
| --- | --- | --- | --- |
| 1 | Prepare a professional Python package environment suitable for building PyPI distributions. | A clean wheel and source distribution build, install and pass smoke tests. | Required now |
| 2 | Implement the minimal standard/naive nested sampler with a non-defensive Morph component and minimal diagnostics. | Benchmarks run reproducibly; invariants and limitations are documented; owner can test the sampler. | Required now |
| 3 | Add the defensive Morph construction and exact reference/importance bookkeeping. | Locked until owner approval. | Future - locked |
| 4 | Add importance nested sampling, frozen production redraw and meta-proposal logic. | Locked until owner approval. | Future - locked |
| 5 | Expand diagnostics, plotting, checkpointing, repeated-run calibration and performance tooling. | Locked until owner approval. | Future - locked |
| 6 | Optimize, compare against established samplers and prepare a public PyPI release. | Locked until owner approval. | Future - locked |

Hard pause: When the Phase 2 handoff is complete, stop. Return the code, documentation, benchmark outputs, warnings and exact commands. Wait for the project owner to run independent tests and decide whether Phase 3 may begin.

# 3. Phase 1 - PyPI-ready package environment

Goal: create a modern package skeleton that can safely receive the scientific implementation. This phase prepares distributions and quality controls but does not upload anything to PyPI.

## 3.1 Repository structure

project-root/
  pyproject.toml
  README.md
  LICENSE
  CHANGELOG.md
  CONTRIBUTING.md
  CITATION.cff
  src/
    mins/
      __init__.py
      _version.py
      model.py
      proposal.py
      morph.py
      sampler.py
      state.py
      results.py
      evidence.py
      diagnostics.py
      exceptions.py
      typing.py
  tests/
    unit/
    integration/
    statistical/
  benchmarks/
  docs/
    architecture.md
    mathematical_contract.md
    api.md
    phases/
      phase_1.md
      phase_2.md
  examples/
  .github/workflows/ci.yml

Only create modules that have a current responsibility. Empty future modules may be omitted, but the separation of concerns above should guide imports and interfaces.

## 3.2 Packaging decisions

Use `pyproject.toml` as the single source for build-system and project metadata.

Use a `src/` layout so tests exercise the installed package rather than accidental repository imports.

Use a standards-compliant build backend such as Hatchling. If the existing project already uses another modern backend, document why it is retained.

Start with Python 3.10 or newer unless the supplied algorithms require a different supported range.

Keep the runtime core small: normally NumPy and SciPy. Make plotting, HDF5, ArviZ, MPI and development tools optional extras.

Expose one authoritative version and include it in built artifacts.

Declare package classifiers, license expression/file, project URLs, keywords and a concise scientific description.

Do not claim production stability or publish an initial release during this phase.

## 3.3 Tooling and quality configuration

pytest markers: `unit`, `integration`, `statistical` and `slow`.

Ruff for formatting and linting; configure rules in `pyproject.toml`.

Static type checking for public protocols and result/config objects; keep numerical internals practical rather than forcing unhelpful annotations.

Coverage focused on scientific branches and failure behavior, not an arbitrary percentage alone.

A minimal CI matrix that builds distributions, installs the wheel and runs fast tests on supported Python versions.

Structured logging with no unconditional `print` statements in library code.

Pre-commit configuration is optional, but CI commands must be reproducible without it.

## 3.4 Stable interfaces to define before sampler code

| Component | Minimal responsibility | Must not own |
| --- | --- | --- |
| Model | `names`, `ndim`, `log_prior`, `log_likelihood`, `sample_prior`; optional batch methods. | Sampler state, plots or persistence. |
| Proposal | `sample(n, rng)` and `log_prob(theta)` using the same normalized distribution. | Evidence estimation or likelihood evaluation. |
| Morph adapter | Wrap the supplied Morph implementation behind the Proposal interface; expose fit diagnostics separately. | Nested-sampling iteration control. |
| Sampler config | Validated immutable numerical and run settings. | Mutable histories or samples. |
| Sampler state | Live points, iteration counter, current threshold, RNG state and counters. | Formatting or plot construction. |
| Result | Immutable outputs, histories, warnings and metadata. | Continuing mutation of a live run. |
| Evidence functions | Pure log-space quadrature/weight calculations and uncertainty helpers. | Proposal training or filesystem access. |

## 3.5 Phase 1 implementation sequence

Inspect the supplied repository and inventory reusable algorithms, notebooks, package metadata and existing tests. Record conflicts and avoid destructive rewrites.

Create or update the package skeleton and `pyproject.toml`.

Implement the public protocols, configuration objects, custom exceptions and a minimal import surface.

Add a tiny deterministic smoke model and stub proposal used only to validate wiring.

Write tests for model validation, RNG reproducibility, invalid shapes, non-finite values and imports.

Write the architecture and mathematical-contract documents before Phase 2 begins.

Build the source distribution and wheel.

Install the wheel in a clean temporary environment and run tests from outside the repository root.

Run metadata checks and save all commands/results in `docs/phases/phase_1.md`.

## 3.6 Required verification commands

python -m pip install -e ".[dev]"
python -m pytest -m "not slow"
python -m ruff format --check .
python -m ruff check .
python -m build
python -m twine check dist/*

# Then create a clean temporary environment, install the wheel,
# import `mins` outside the repository root and run the smoke test.

## 3.7 Phase 1 acceptance gate

Wheel and source distribution build without warnings that indicate missing metadata or package files.

The wheel installs into a clean environment and `import mins` resolves to the installed package.

Fast tests and configured lint/type checks pass.

No notebook, benchmark data or development-only dependency leaks into the core runtime unintentionally.

README contains a clearly labelled development-status example, installation instructions and a minimal API sketch.

`docs/phases/phase_1.md` records what was created, commands run, results, deviations and unresolved questions.

No PyPI or TestPyPI upload has occurred.

# 4. Phase 2 - Minimal standard nested sampling with Morph

Goal: implement the simplest disentangled sampler that exercises the supplied central algorithm and non-defensive Morph approximation. The purpose is to discover correctness, stability and interface problems early. This phase is explicitly experimental.

## 4.1 Scope boundary

| In scope | Out of scope |
| --- | --- |
| Static live-point count and a single clear stopping rule. | Defensive prior mixture or adaptive defensive fraction. |
| The supplied standard/naive Morph algorithm. | Meta-proposal importance nested sampling and exploration-sample reuse. |
| Exact proposal-density bookkeeping required by that algorithm. | Frozen production redraw unless already essential to the supplied Phase 2 algorithm. |
| Minimal evidence, ESS/weight and run-health diagnostics. | Full plot suite, Pareto smoothing, mode tracking and advanced convergence claims. |
| Small analytic and regression benchmarks. | Performance optimization, GPU, MPI or distributed execution. |
| A serial reference implementation. | Public API stability guarantees or PyPI publication. |

## 4.2 Mathematical contract must be written first

Before coding the loop, add `docs/mathematical_contract.md` with explicit answers to the following questions:

What is the base measure or prior from which nested sampling contracts mass?

What density does Morph represent, and on what support is it normalized?

How are Morph training samples selected at each iteration or level?

How is a replacement point generated, and what distribution should it follow?

If a transformed likelihood is used, write its exact formula and the support conditions under which the evidence identity is valid.

If an importance or Metropolis-Hastings correction is used, write the exact log-ratio.

Which samples contribute to the evidence estimate, with which quadrature or importance weights?

What stopping rule is used, and what is only a diagnostic rather than a proof of convergence?

No ambiguity rule: If the supplied algorithm does not answer one of these questions, stop at that point and ask the project owner. Do not fill a statistical gap with an implementation convenience.

## 4.3 Reference sampler state machine

Use the following only as structural scaffolding. Replace the proposal/weighting details with the project owner's exact algorithm.

validate model, configuration and Morph adapter
spawn the run RNG
draw n_live initial points from the declared base distribution
evaluate log-prior and log-likelihood

while not stopped:
    identify the point associated with the next likelihood threshold
    record the dead point and the correct mass/importance bookkeeping
    construct the Morph training set specified by the algorithm
    fit or update Morph through the adapter
    draw a valid replacement using the declared target and correction
    update live points and pure diagnostic histories
    evaluate the explicit stopping criterion

finalize the remaining live-point contribution
construct an immutable result
run result validation
return without plotting or hidden file writes

## 4.4 Required code separation

`sampler.py` coordinates the state machine; it does not implement KDEs, partitions, plots or serialization.

`morph.py` adapts fitting, sampling and `log_prob`; all three must describe one consistent distribution.

`evidence.py` contains pure log-space calculations and can be tested independently with synthetic arrays.

`diagnostics.py` contains pure functions consuming arrays/state snapshots.

`results.py` validates shapes and exposes derived posterior weights without mutating raw samples.

`benchmarks/` defines models separately from tests; tests assert known properties and tolerances.

Any compatibility wrapper around experimental code lives in a clearly named adapter, not in the core sampler loop.

## 4.5 Minimal diagnostics

| Diagnostic | Required output | Purpose |
| --- | --- | --- |
| Evidence | Current/final `logz`; documented uncertainty approximation if implemented. | Check gross bias and run stability. |
| Likelihood progress | Iteration, current threshold, min/median/max live log-likelihood. | Detect stagnation and invalid replacements. |
| Calls and efficiency | Likelihood calls, proposal draws, accepted replacements, valid-draw rate. | Measure basic cost and failures. |
| Morph health | Training size, fit failures, non-finite `log_prob`, draws outside prior support. | Expose proposal pathologies. |
| Weights | If the supplied algorithm uses importance weights: log-weight range, Kish ESS, relative ESS and maximum normalized weight. | Detect weight collapse. |
| Termination | Reason, success flag, iterations, warnings and hard-limit status. | Separate stopping from successful validation. |
| Reproducibility | Seed/RNG metadata and complete configuration. | Reproduce failures exactly. |

## 4.6 Minimal plots

Plots are optional during the inner implementation loop but required for the Phase 2 handoff. They must consume only the result object.

Run plot: likelihood threshold and cumulative log-evidence versus iteration.

Live-set health: minimum, median and maximum live log-likelihood versus iteration.

Morph health: valid-draw rate and out-of-support fraction versus fit/update index.

Weight health, only if applicable: sorted normalized weights and cumulative weight mass.

One weighted posterior comparison for a benchmark with known truth.

## 4.7 Test ladder

| Order | Test | Required check |
| --- | --- | --- |
| 1 | Constant likelihood under a normalized prior | Evidence should reproduce the constant; validates normalization and termination bookkeeping. |
| 2 | One-dimensional Gaussian with bounded or analytic prior | Evidence and posterior moments agree within a predeclared tolerance over repeated seeds. |
| 3 | Correlated low-dimensional Gaussian | Tests Morph dependence handling and shape validation. |
| 4 | Unequal Gaussian mixture | Both modes are recovered and approximate mode mass is stable. |
| 5 | Existing Morph experiment | Clean implementation reproduces the reference behavior and stored regression summary. |
| 6 | Twin Gaussian shells or another difficult supplied benchmark | Run completes reproducibly; failures and sensitivity are documented rather than hidden. |

## 4.8 Statistical testing policy

Use deterministic unit tests for algebra, shapes, serialization and seeded proposal behavior.

For stochastic benchmarks, run multiple seeds and test aggregate bias/dispersion against predeclared tolerances. Do not require every seed to hit one exact value.

Mark expensive calibration tests `statistical` or `slow`; keep one tiny end-to-end smoke run in fast CI.

When a benchmark fails, save the seed, configuration and compact diagnostic summary.

Compare the cleaned sampler with the supplied experimental result before comparing speed with dynesty, nessai or other packages.

Do not tune tolerances after looking only at the failing sample. Explain any tolerance from analytic error, repeated-run behavior or an explicit engineering threshold.

## 4.9 Phase 2 acceptance gate

The mathematical contract matches the implementation and names every target/proposal/weight density.

The serial sampler runs end-to-end on the constant and one-dimensional benchmarks.

At least one nontrivial benchmark is exercised over multiple seeds.

The sampler returns raw samples, live/dead status as applicable, log-likelihood, log-prior, proposal/reference log-density where applicable, weights, diagnostic histories and termination metadata.

Evidence and diagnostic functions have independent unit tests.

The same seed and configuration reproduce the same serial result within documented numerical limits.

Known support gaps or invalid approximations are visible as warnings or failures, not silently discarded.

`docs/phases/phase_2.md` contains results, plots, commands, failures, limitations and the exact questions to be decided before Phase 3.

The owner receives runnable instructions and can test without reading internal source first.

# 5. Documentation required in every phase

Documentation is part of the implementation, not a cleanup task. Each phase must update user-facing instructions and leave a phase report.

| Document | Required contents |
| --- | --- |
| README.md | Project status, installation, a minimal runnable example, warnings and links to deeper documentation. |
| docs/architecture.md | Module boundaries, dependency direction, data flow and extension interfaces. |
| docs/mathematical_contract.md | Definitions, equations, support assumptions, estimators and stopping semantics. |
| docs/api.md | Public classes/functions, array shapes, units, exceptions and reproducibility behavior. |
| docs/phases/phase_N.md | Scope, files changed, decisions, commands, results, plots, known limitations and next questions. |
| Docstrings | NumPy-style public API documentation with parameters, returns, shapes, exceptions and statistical notes. |
| Examples | Small executable scripts that import the installed package and use explicit RNGs. |

## 5.1 Phase report template

# Phase N report

## Objective and scope
## Inputs received from the project owner
## Mathematical decisions and assumptions
## Architecture/files changed
## Commands run
## Test and benchmark results
## Diagnostic plots
## Deviations from the plan
## Known failures and limitations
## Reproduction instructions
## Questions requiring owner decision
## Recommendation: proceed, revise, or stop

# 6. Phase 2 handoff and stop protocol

At the end of Phase 2, provide one concise handoff containing:

A summary of what runs and what does not.

The exact environment creation, installation and test commands.

The configurations and seeds for all reported benchmarks.

A small table of expected versus obtained evidence/posterior summaries.

Links or paths to the Phase 1 and Phase 2 reports and generated plots.

All warnings that could affect statistical validity.

A short list of decisions needed before implementing defensive Morph.

Mandatory stop: After delivering this handoff, perform no Phase 3 implementation. Wait for the project owner to run the sampler, report failures or approve continuation.

# 7. Copy-paste instruction for the coding agent

Agent brief: Work through this document sequentially. Complete Phase 1, verify its acceptance gate and write `docs/phases/phase_1.md`. Then implement only the Phase 2 minimal sampler using the project owner's supplied algorithm and Morph code. Before writing the loop, document the target distribution, proposal density, support assumptions, replacement rule, evidence formula and stopping rule. Keep modules disentangled and add tests and documentation as each component is introduced. Run the Phase 2 test ladder, create the minimal diagnostic plots, write `docs/phases/phase_2.md`, and hand the sampler back with exact reproduction commands. Stop after Phase 2 and wait for explicit approval.